TAXPILOT

# Master Software Requirements Specification

JORDAN  •  AI-ASSISTED TAX AUDIT & COMPLIANCE REVIEW

| DOCUMENT CONTROL | BASELINE |
| --- | --- |
| Version | 1.0 — Consolidated development baseline |
| Issue date | 9 October 2026 |
| Audience | Product, UI/UX, Backend, Frontend, AI/ML, QA, DevOps, Security, Tax Expert |
| Release target | Eight-week controlled MVP; 90-day post-MVP validation |
| Market / locale | Jordan · JOD · Arabic and English |
| Document status | Ready for engineering kickoff; tax-law interpretation and listed open decisions require sign-off |
| Classification | Internal / confidential |

This single document is the canonical baseline for what to build, how the experience works, the constraints developers must observe, how the system is tested, and what constitutes release acceptance.

Priority key: P0 = required for the controlled MVP; P1 = conditional / post-pilot enhancement; P2 = intentionally excluded. Any P0 deferral requires a documented scope decision and product-owner approval.

# Document governance & reading guide

Owner: Product Owner / Founder. Technical approval: Technical Lead. Tax logic approval: qualified Jordanian tax expert. Security/privacy approval: responsible security lead and legal counsel where required.

Requirement language: SHALL is mandatory for its release priority; SHOULD is a design preference; MAY is optional. A feature not explicitly assigned to P0 is not automatically part of the MVP.

| Rule | Interpretation |
| --- | --- |
| Requirements baseline | This document supersedes earlier chat drafts for the agreed scope; later approved change requests override only the identified sections. |
| Implementation artifacts | OpenAPI schemas, migrations, UI designs, ADRs, tests and issue tracker entries are implementation outputs derived from this SRS, not independent product authority. |
| Regulatory material | Official source pages are references; they are NOT blanket approval for any hard-coded rate, tax treatment or filing rule. |
| Conflict handling | If security, accounting correctness and convenience conflict, security and accounting correctness take precedence; raise a decision rather than assuming. |
| Change control | Record change ID, sections affected, impact on UX, API, schema, tests, tax approval and rollout before implementation. |

# Contents

1. Product definition, goals and scope

2. Personas, roles and permissions

3. User journeys and state machines

4. Information architecture and detailed UI/UX

5. Functional requirements and acceptance criteria

6. Document ingestion and accounting semantics

7. Starter audit rules and tax-treatment governance

8. AI and knowledge-retrieval requirements

9. Logical data model and integrity rules

10. API contracts, errors and events

11. Architecture and engineering conventions

12. Security, privacy and regulatory requirements

13. Non-functional quality targets

14. Test strategy and release acceptance

15. Eight-week sprint implementation plan

16. Post-launch validation and business hypotheses

17. Risks, decisions and sign-off

Appendices A–D: examples, terminology, sources, delivery checklist

# 1. Product definition, goals and scope

## 1.1 Vision and position

TaxPilot Jordan is a multi-tenant B2B SaaS review layer for Jordanian accounting and tax practices. It receives client accounting exports and supporting documents, normalizes evidence, runs reproducible accounting/data checks and expert-approved tax-review rules, surfaces explainable findings, enables professional review, and exports versioned working papers. It does not replace an ERP, act as a tax authority, or submit returns autonomously.

## 1.2 Primary user promise

An accountant can create/select a client, start a review for a period, upload data, verify extracted records, run checks, inspect evidence, resolve findings and export a review report without understanding AI tools or internal system architecture.

## 1.3 Business and measurable pilot outcomes

| Outcome | Pilot measure | Proposed target / condition |
| --- | --- | --- |
| Practical adoption | Activated firms, active weekly users, completed engagements | 3–5 design partners; ≥3 paid pilots as goal, not a guarantee |
| Time saved | Median time for equivalent review task compared with baseline | 30–50% reduction is a hypothesis to validate, not a marketing claim |
| Evidence integrity | Published rule findings with navigable evidence | 100% |
| Financial correctness | Deterministic regression and golden fixture results | 100% required financial reference cases pass |
| Privacy isolation | Cross-tenant access tests | Zero unauthorized reads, writes or downloads |
| Professional trust | False positives per rule, analyst acceptance, reassessment | Measured by rule and input quality; no blanket promised accuracy |

## 1.4 In scope: eight-week controlled MVP (P0)

•  Email-based authentication, invited team members, tenant-aware workspaces, basic role permissions and secure session handling.

•  Client profiles and date-bounded review engagements; predictable engagement workflow and immutable review history.

•  Private CSV/XLSX uploads; extractable text PDF and limited scanned-PDF processing behind explicit support and quality gating.

•  Column mapping, normalization, duplicate detection, reconciliation and extraction review before accounting checks.

•  Versioned deterministic accounting/data-quality rules and a small number of tax-review rules individually approved by a Jordanian tax expert.

•  AI-aided classification, field extraction and sourced explanations as bounded, non-authoritative assistance.

•  Evidence-linked findings, reviewer decisions, comments, approvals and versioned PDF/XLSX outputs.

•  Audit history, usage accounting, job progress and recovery, Arabic/English interface with RTL and bilingual reports.

## 1.5 Out of scope / P2

•  Autonomous submission of tax returns, government account automation, legal advice, confirmed fraud determinations or automated amendments.

•  Live production integration with JoFotara, all banks or all ERP vendors; imports or file-based comparison may be supported where technically and legally appropriate.

•  Mobile-native apps, multi-country tax regimes, automated book edits, autonomous corrective journal entries, bespoke AI model training, autonomous source updates, dark-mode requirement, complex BI dashboards.

•  Organization-wide cross-client benchmarking, unsupervised regulatory decisions and a second AI system hidden within the accounting rules.

## 1.6 Explicit assumptions

Initial users are Jordanian firms using common Excel/CSV accounting exports. Domain-expert access and authorized representative documents are preconditions for shipping tax rules. A managed cloud platform is assumed. Billing may begin through manual invoices; automatic recurring payment provider integration is P1 unless pilot contracts specifically require it.

# 2. Personas, roles and permissions

## 2.1 Personas

| Persona / role | Core job | Main concern |
| --- | --- | --- |
| Firm Owner | Control clients, team, plan, engagement portfolio | Confidentiality, efficiency, cost, oversight |
| Firm Administrator | Manage users, engagements and workspace configuration | Controlled access and consistency |
| Accountant | Upload records, correct extraction, run checks, draft resolutions | Fast workflow, useful findings, few false alarms |
| Reviewer | Independently validate findings and approve reports | Source evidence, version history, professional accountability |
| Viewer | Read permitted clients, findings and published reports | Clarity without edit ability |
| Tax Rule Publisher (platform) | Curate official sources and publish expert-approved rules | Legal validity and effective periods |
| Platform Operator | Operate uptime, subscriptions, incident support | No default content access |

## 2.2 RBAC matrix — firm-side roles

| Action | Owner | Admin | Accountant | Reviewer | Viewer |
| --- | --- | --- | --- | --- | --- |
| Create / edit client | Y | Y | Y | Y | N |
| Create engagement | Y | Y | Y | Y | N |
| Upload / map / correct data | Y | Y | Y | Y | N |
| Run / rerun checks | Y | Y | Y | Y | N |
| Comment / triage findings | Y | Y | Y | Y | N |
| Confirm / dismiss findings | Y | Y | N¹ | Y | N |
| Approve final report | Y² | Y² | N | Y | N |
| Download authorized report | Y | Y | Y | Y | Y |
| Invite and manage members | Y | Y | N | N | N |
| Subscription / billing configuration | Y | Y³ | N | N | N |
| Delete or export tenant data | Y | N | N | N | N |

¹ Accountants can propose decisions, but an authorized Reviewer/Owner/Admin confirms them in the MVP. ² Owner/Admin may approve only if assigned approval permission; separation of duties should be configurable and is encouraged. ³ Admin billing access may be restricted by the Owner.

## 2.3 Authorization model

•  Role grants an upper bound on actions; access to an engagement additionally requires tenant membership and any configured client assignment restrictions.

•  Backend checks all operations including list, file preview, presigned URL issuance, comments and background job results; UI hiding is not security.

•  Platform operators cannot impersonate a firm user or read documents by default. Emergency support access requires authorization, scope, expiration and audit event.

•  Tax Rule Publisher is separate from firm personnel and requires an independent qualified approver before enabling tax-specific logic.

# 3. User journeys and state machines

## 3.1 Core workflow: Create → Upload → Validate → Analyze → Review → Report

| Step | User intent | System response / gate |
| --- | --- | --- |
| 1 · Sign in | Enter firm workspace | Authenticate, establish tenant context, show action-first dashboard |
| 2 · Create/select client | Find client quickly | Search existing list or create minimal client profile |
| 3 · Start review | Choose period and review type | Prevent invalid periods; create engagement Draft |
| 4 · Upload | Attach supported files | Validate file; show per-document progress and type |
| 5 · Map & validate | Confirm data interpretation | Show mapping and row errors, correction and data quality summary |
| 6 · Run checks | Start automated review | Queue idempotent job; present executed/skipped rules |
| 7 · Investigate | Understand and resolve findings | Show why, evidence location, comments and decision |
| 8 · Approve/export | Issue controlled working paper | Require permission and clear unresolved exceptions; produce immutable report version |

## 3.2 Engagement state machine

Canonical states: DRAFT → DOCUMENTS_UPLOADED → PROCESSING → REVIEW_REQUIRED → UNDER_REVIEW → READY_FOR_APPROVAL → APPROVED → CLOSED. FAILED indicates a processing failure and must permit controlled retry to PROCESSING without inventing a fresh engagement. Invalid transitions return 409 STATE_CONFLICT. DOCUMENTS_UPLOADED may return to DRAFT only while no processing has begun. A changed source after approval creates a new review/revision cycle; it never silently mutates an approved report.

## 3.3 Processing-job state machine

QUEUED → RUNNING → SUCCEEDED | FAILED | CANCELLED. Each step reports progress phase, percent when meaningful, message, timestamps, retries and error classification. Retrying FAILED creates a new job attempt linked to the original intent and must not duplicate datasets or findings. A queue timeout is not represented as a success.

## 3.4 Finding state machine

OPEN → UNDER_REVIEW → CONFIRMED_ISSUE | NOT_AN_ISSUE | NEEDS_MORE_EVIDENCE → RESOLVED. SUPERSEDED may replace any non-deleted historical finding when inputs or rules change. Review decisions are append-only; status is computed from authorized actions. A confirmed discrepancy is not automatically a legally confirmed tax violation.

## 3.5 Alternate/exception journeys

•  Unsupported file: rejection explains format/size and offers a sample template; no phantom processing job.

•  Missing mandatory data: data-quality page identifies each problematic sheet/field; blocked checks show “Not run — required inputs missing.”

•  Processing failure: job details explain whether retry is possible, preserve valid uploaded files and do not charge duplicate usage.

•  No findings: system reports which checks ran and their scope; it never claims a taxpayer is compliant.

•  Conflicting source version: mark dependent findings stale; require rerun and renewed review before approval.

•  Insufficient legal source: return “Unable to verify treatment from approved sources”; require manual accountant review.

# 4. Information architecture and detailed UI/UX

## 4.1 UX north star

Design for a nontechnical accountant: one primary action per view, direct language, predictable state transitions, short forms, no mandatory AI-chat interaction, no decorative analytical overload and always-visible next steps. The UI should feel like a modern professional accounting SaaS, not a complicated ERP.

## 4.2 Primary navigation and URLs

| Navigation | Example path | Purpose |
| --- | --- | --- |
| Dashboard | /app | At-a-glance work items; primary CTA “New Review” |
| Clients | /app/clients | Search/filter clients; client detail and related engagements |
| Reviews | /app/reviews | All engagements, status and assignee filters |
| Reports | /app/reports | Approved/issued report history and downloads |
| Settings | /app/settings | Profile, firm, team, plan, language and privacy controls |
| Contextual workspace | /app/reviews/{id} | Upload, Map, Check, Findings and Report tabs/steps |
| Restricted admin | /internal/... | Tax sources, rules, platform operations (no firm-facing nav) |

## 4.3 Screen specifications

### UX-01 Login / Password reset

Contents: Email and password, show/hide password, reset, locale switch, secure session errors.

Primary action: Sign in

States: Signing in; invalid credentials; unverified email; expired reset link; session expired.

Acceptance: No tenant data before login; accessible labels; no account enumeration.

### UX-02 Dashboard

Contents: Four compact summaries: active reviews, waiting on me, unresolved high-severity, recent completions. Recent reviews table.

Primary action: New Review

States: First-use empty state; no clients; API error; skeleton loading.

Acceptance: No meaningless graphs; always specify date period for counts.

### UX-03 Clients

Contents: Searchable clients table with name, sector, owner, active reviews and last activity; simple drawer/modal to add.

Primary action: Add Client

States: No clients; no search results; duplicate identifier; save failure.

Acceptance: Minimum creation fields: name and optional ID/sector; no excessive mandatory input.

### UX-04 Client Detail

Contents: Client summary, profile, accessible engagements and documents grouped in reviews.

Primary action: Start Review

States: No engagements; archived client; insufficient permission.

Acceptance: Actions are tenant-scoped; allow report history by client.

### UX-05 New Review

Contents: Client, start/end date, review type, optional assignee, clear start instructions.

Primary action: Create Review

States: Validation error; date invalid; duplicate same-period warning.

Acceptance: Keep as one concise form, not an unrelated onboarding wizard.

### UX-06 Upload & document list

Contents: Drag/drop with per-file type labels, status, file-size progress, retry, replace-with-new-version.

Primary action: Continue to Data Check

States: Unsupported file; virus; encrypted PDF; duplicate; upload interrupted.

Acceptance: Show formats and configured limits before upload.

### UX-07 Map & Validate

Contents: Preview worksheet/table, assign canonical columns, sample 20 rows, invalid cell markers, totals and source links.

Primary action: Confirm Dataset

States: Ambiguous headers; missing debit/credit; currency/date issue; partial extraction.

Acceptance: Never treat AI-suggested mapping as approved without user confirmation.

### UX-08 Processing / Check summary

Contents: Timeline/steps for extraction, validation, rules, AI explanations; progress, executed/skipped counts.

Primary action: Review Findings

States: Queued; delayed; provider failure; partial results; no runnable rules.

Acceptance: Auto-refresh job status with bounded intervals; accessible static status.

### UX-09 Findings list

Contents: Filter category, severity, status, assigned; count, affected amounts per currency, evidence availability.

Primary action: Open Finding

States: No findings; insufficient source; stale inputs; loading/error.

Acceptance: No composite risk score unless defensible; use meaningful severity definitions.

### UX-10 Finding detail

Contents: Plain-language issue statement, underlying calculation, highlighted source rows/pages, rule ID/version, citations, audit timeline.

Primary action: Record Decision

States: Evidence missing; reviewer insufficient rights; finding superseded.

Acceptance: Decision options distinguish “Confirm issue”, “Not an issue” and “Need evidence”.

### UX-11 Report / Approval

Contents: Data quality, checks run/skipped, unresolved items, firm/client, period, report version, export preview.

Primary action: Approve & Generate

States: Approval blockers; queued export; prior versions; export failure.

Acceptance: Show explicit reviewer identity and approval time; approved copies immutable.

### UX-12 Team & Settings

Contents: Invitations, roles, language, firm profile, usage, plan, data retention request.

Primary action: Invite Member

States: Invite expired; plan quota; permission denied.

Acceptance: Use short forms; support safe member deactivation.

### UX-13 Internal rule console

Contents: Source upload, metadata, rule drafts, test results, effective windows, approver and publish gate.

Primary action: Submit for Approval

States: Source unverifiable; tests fail; role denied; overlapping versions.

Acceptance: Hidden from tenant users; publishing cannot be invoked by AI.

## 4.4 Visual and interaction system

•  Light-mode MVP; white/off-white surfaces, restrained navy/teal accents, 8-pixel spacing scale, moderate corner radius, consistent typography and high contrast. Dark mode is not an acceptance gate.

•  Desktop-first responsive design; 1366-pixel baseline, usable at 1024 pixels and mobile for simple read-only/navigation workflows; complex comparison tables may horizontally scroll with clear cues.

•  Primary CTA visually distinct; destructive actions use confirmation; secondary options appear near relevant data, not scattered through nav.

•  Design-system components: Button, TextInput, Select, DateRange, DataTable, StatusPill, Alert, UploadDropzone, Stepper, SourceViewer, FindingCard, Modal, Toast, EmptyState, Skeleton and ConfirmDialog.

•  Use number formatting and dates appropriate to selected locale without changing stored numeric semantics; preserve Arabic and Latin numerals on import.

•  All screens: keyboard navigation, visible focus indicators, semantic headings, labels, no color-only communication, error descriptions and screen-reader alerts.

•  Arabic RTL must reverse layout where meaningful but preserve logical directions for account numbers, invoice IDs, URLs and financial signs; generate bilingual report fonts and test mixed-script rendering.

•  Every async action displays in-progress state and disables accidental duplicate submissions; no fake progress percentages when unavailable.

## 4.5 Content and microcopy rules

| Situation | Preferred user-facing copy |
| --- | --- |
| Success | “Review created. Upload financial documents to begin.” |
| No findings | “No issues were detected by the checks completed. This does not confirm tax compliance.” |
| Skipped rule | “Not checked: sales register is missing.” |
| AI uncertainty | “This explanation could not be verified against an approved source. Please review manually.” |
| Stale finding | “This finding was generated from an earlier document version. Run the checks again.” |
| Upload rejected | “This file could not be read. Upload CSV, XLSX or a supported PDF (maximum size shown above).” |
| Permission denial | “You do not have permission to approve this review. Ask a firm reviewer or administrator.” |

# 5. Functional requirements and acceptance criteria

Every row in this section is a testable requirement. Acceptance text is the minimum QA evidence; engineering may add stricter cases. IDs are stable and must appear in issues, pull requests and tests. All P0 functionality requires backend enforcement and a working user interface unless designated as internal-only.

## 5.1 Identity, sessions and tenant isolation

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-ID-001 · P0 | User SHALL register using verified email and a secure password or approved managed identity flow. | Unverified user cannot access tenant data; duplicate emails handled safely. |
| FR-ID-002 · P0 | User SHALL sign in/out using secure sessions; session revocation SHALL work. | Logout invalidates active session; expiration prompts reauthentication. |
| FR-ID-003 · P0 | Password reset SHALL use single-use, expiring tokens without account enumeration. | Tokens cannot be reused; unknown email receives neutral response. |
| FR-ID-004 · P0 | Every protected endpoint SHALL authorize user, tenant, role and any engagement assignment. | Cross-tenant object-ID manipulation returns 403/404; no data leak. |
| FR-ID-005 · P0 | Firm Owners/Admins SHALL invite, deactivate and manage team membership. | Invitation token expires; removal revokes future access. |
| FR-ID-006 · P0 | All tenant-owned records, queues and files SHALL be tenant-scoped, including derived datasets. | Negative tests cover search, download, job status, evidence and exports. |
| FR-ID-007 · P0 | Failed login, invitation and password-reset flows SHALL be rate-limited. | Automated abuse simulation cannot bypass configured thresholds. |
| FR-ID-008 · P1 | MFA SHOULD be supported for privileged roles; enterprise SSO MAY follow market demand. | MFA enrollment, recovery and enforcement tests if delivered. |
| FR-ID-009 · P0 | Platform support SHALL not have blanket access to client contents. | Break-glass support access requires scoped grant, expiration and audit event. |

## 5.2 Firm, client and engagement management

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-WRK-001 · P0 | A firm SHALL have a uniquely identified isolated workspace, membership list and usage policy. | Provisioning creates tenant and owner; no other tenant sees it. |
| FR-WRK-002 · P0 | Authorized users SHALL create/search/edit/archive clients; client identifiers need not be globally unique. | Search is tenant-scoped; archive hides without corrupting review history. |
| FR-WRK-003 · P0 | A client SHALL support optional business/tax reference, sector, contact and owner metadata. | Missing optional identifiers do not block draft creation. |
| FR-WRK-004 · P0 | Users SHALL create engagements with client, review period, type and assigned staff. | End date before start date rejected; engagement has unique stable ID. |
| FR-WRK-005 · P0 | Engagement transitions SHALL follow approved state machine and record actor/timestamp. | Invalid transition is rejected; history shows prior/new state. |
| FR-WRK-006 · P0 | Engagement dashboard SHALL show document readiness, rule counts, findings, review status. | Counts match stored job/results and tenant filter. |
| FR-WRK-007 · P0 | Assigning or changing staff SHALL not expand access beyond membership permissions. | Unassigned restricted users cannot open protected engagement. |
| FR-WRK-008 · P1 | Firm settings SHOULD configure report branding and preferred account mappings. | New mapping/template version recorded; existing reports unchanged. |

## 5.3 File ingestion and storage

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-FILE-001 · P0 | Upload SHALL support UTF-8 CSV and XLSX, with explicit error for unsupported encodings and files. | Typical fixture imports; malformed encodings report an actionable error. |
| FR-FILE-002 · P0 | Text PDFs SHALL be ingested for supported invoice/document formats; scanned PDF SHALL be labeled limited/beta until evaluated. | Text PDF test passes; low-confidence scan routed for review. |
| FR-FILE-003 · P0 | Upload SHALL validate MIME/signature, extension, size, file integrity and archive expansion risks. | Mismatch and decompression-bomb fixture rejected. |
| FR-FILE-004 · P0 | Default pilot limits SHALL be configurable: 25 MB/file, 100 PDF pages, 100,000 tabular rows/file; enforcement server-side. | Limit exceeded returns 413 with limit; configuration can change without code. |
| FR-FILE-005 · P0 | Original file SHALL be stored privately with content hash, metadata and immutable version. | Replacement creates version 2; original and lineage retained per policy. |
| FR-FILE-006 · P0 | Document SHALL have user-confirmable classification (trial balance, ledger, sales, purchases, invoice, other). | AI guess not silently final; user may correct type. |
| FR-FILE-007 · P0 | Files SHALL be scanned for malicious content where scanner is available; unscanned/untrusted files stay quarantined. | Rejected/quarantined file never enters parser or download route. |
| FR-FILE-008 · P0 | User SHALL see upload/processing state and recover from interrupted transfers. | File shows Pending/Processing/Ready/Needs review/Failed; retry safe. |
| FR-FILE-009 · P0 | Repeated upload of identical content SHALL be detected within same engagement; response SHALL offer reuse or separate version. | Duplicate warning shown and action explicit; no accidental double counting. |
| FR-FILE-010 · P0 | File links SHALL be authorized, short-lived and inaccessible through guessed storage keys. | Expired URL denied; direct bucket listing not possible. |
| FR-FILE-011 · P1 | Bank statement and enhanced OCR templates SHOULD be added after labeled validation. | Document-type-specific gold dataset passes agreed thresholds. |

## 5.4 Extraction, mapping and validation

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-EXT-001 · P0 | Extractor SHALL persist parser version, source sheet/page/row/cell and confidence when generated. | Every output row can navigate to source location. |
| FR-EXT-002 · P0 | Column mapper SHALL suggest but not assume mapping for date, description, account, debit, credit and amount fields. | User reviews and confirms mapping; ambiguous mapping blocks finalization. |
| FR-EXT-003 · P0 | System SHALL preserve raw field value separate from normalized value and any user correction. | Preview exposes raw/normalized/corrected values; audit persists editor. |
| FR-EXT-004 · P0 | Invalid or ambiguous dates, separators and currencies SHALL be flagged for resolution. | Ambiguous 01/02/2026 not silently interpreted without configured locale. |
| FR-EXT-005 · P0 | Unrecognized numeric text SHALL not be silently converted to zero. | Bad amount raises row error; totals exclude only with explicit reason. |
| FR-EXT-006 · P0 | User SHALL review a mapped dataset preview and validation summary before analysis. | Checks cannot start until required mappings are approved. |
| FR-EXT-007 · P0 | Normalization SHALL retain source transaction identity and stable dataset version. | Rerun on identical version produces reproducible canonical records. |
| FR-EXT-008 · P0 | Processing pipeline SHALL expose row-level success, warning and failure counts. | Dashboard counts reconcile to total analyzed records. |
| FR-EXT-009 · P0 | AI extraction, if used, SHALL return schema-validated data and route unreliable fields to human review. | Invalid or ungrounded model output cannot be promoted to ledger data. |
| FR-EXT-010 · P1 | User SHOULD save reusable mapping templates per client and document type. | Template application shows changes and still requires validation. |

## 5.5 Financial normalization and checks

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-FIN-001 · P0 | Authoritative monetary amounts SHALL use Decimal/NUMERIC with currency and explicit quantization policy. | Reference totals exactly match fixtures; no float-based rounding drift. |
| FR-FIN-002 · P0 | Canonical journal entries SHALL retain debit and credit independently and not discard credit notes or reversals. | Negative/reversal fixture stays traceable and reconcilable. |
| FR-FIN-003 · P0 | System SHALL validate trial balance debit/credit totals within configured currency-specific tolerance. | Known unbalanced sample creates exact difference finding. |
| FR-FIN-004 · P0 | Reconciliation SHALL compare correctly mapped GL and TB amounts for same period and currency. | Missing account mapping skips affected rule, not a fabricated mismatch. |
| FR-FIN-005 · P0 | System SHALL distinguish exact duplicate rows from candidate duplicate invoices using explicit keys/heuristics. | Exact duplicates deterministic; suspicious duplicates labeled potential. |
| FR-FIN-006 · P0 | Account mappings SHALL be engagement-versioned and user-approved; unmapped accounts reported. | Mapping update creates fresh run; prior report remains unchanged. |
| FR-FIN-007 · P0 | Multi-currency totals SHALL remain segregated absent approved exchange-rate basis. | UI does not sum JOD+USD as single amount. |
| FR-FIN-008 · P0 | Period dates SHALL be checked against engagement; entries outside range flagged not auto-deleted. | Out-of-period transactions are identified with exact source reference. |
| FR-FIN-009 · P0 | Financial calculations SHALL record inputs, rule version, tolerance and result. | Auditor reconstructs result from stored calculation evidence. |
| FR-FIN-010 · P0 | No accounting or tax inference SHALL be made where required inputs are missing. | Rule result SKIPPED_INPUT_MISSING lists absent sources/columns. |

## 5.6 Rule definition, publication and execution

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-RULE-001 · P0 | Each rule SHALL have immutable rule key/version, category, jurisdiction, logic, prerequisites, severity and applicability window. | Rule metadata persisted and visible to authorized auditors. |
| FR-RULE-002 · P0 | Executor SHALL use approved dataset versions and persist executed, skipped, failed and passed outcomes. | Execution ledger totals match rules eligible at run time. |
| FR-RULE-003 · P0 | Each P0 rule SHALL have deterministic positive, negative, boundary and missing-input fixtures. | CI fails if any required fixture fails. |
| FR-RULE-004 · P0 | Tax-specific rule SHALL require named domain-expert review and approval before publishing. | Unapproved tax rule never runs in tenant production. |
| FR-RULE-005 · P0 | Rule applicability SHALL respect the applicable legal period and source-effective dates. | 2024 engagement never silently evaluated using 2026-only rule. |
| FR-RULE-006 · P0 | Rule change SHALL create version rather than overwriting history. | Old run reproducible using original rule/version. |
| FR-RULE-007 · P0 | Rule errors SHALL be isolated; a failed rule shall not be presented as passed or compliance confirmed. | One rule failure leaves other valid results and explicit partial state. |
| FR-RULE-008 · P0 | Tax review outcome SHALL be phrased as possible issue / review required, not legal judgment. | No output asserts evasion, confirmed violation or guaranteed tax liability. |
| FR-RULE-009 · P1 | Advanced threshold customization SHOULD be limited to firm-authorized settings with version audit. | Threshold change tracked and old reports stable. |

## 5.7 AI services and verified tax knowledge

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-AI-001 · P0 | AI SHALL assist classification, extraction or explanations only in explicitly allowed workflows. | No direct write to bookkeeping or tax submission endpoints. |
| FR-AI-002 · P0 | Model calls SHALL use a provider adapter with timeouts, capped retries and budget limits. | Provider outage does not invalidate deterministic completed checks. |
| FR-AI-003 · P0 | AI outputs consumed by the system SHALL validate against defined JSON schemas. | Invalid output rejected/quarantined; bounded retry recorded. |
| FR-AI-004 · P0 | Tax explanations SHALL cite verified source ID, section, effective period and link when available. | Click-through passage matches claim and relevant period. |
| FR-AI-005 · P0 | Absent valid authoritative source, the system SHALL abstain from specific legal treatment conclusions. | Ambiguous query returns caveat and manual review route. |
| FR-AI-006 · P0 | Original user files and retrieved text SHALL be treated as untrusted input, not model/system instructions. | Prompt-injection fixture cannot gain access to unrelated data. |
| FR-AI-007 · P0 | Financial figures and final rule results SHALL come from deterministic engine, not model-generated arithmetic. | LLM numeric contradiction cannot alter persisted calculation. |
| FR-AI-008 · P0 | System SHALL record AI provider/model/prompt version, redacted trace ID, token/cost usage and evaluation status. | Debug trace contains no raw sensitive body by default. |
| FR-AI-009 · P0 | Customer data SHALL not be used for model training by default; provider retention and transfer terms need approval. | Configuration and contracts reviewed before first real customer upload. |
| FR-AI-010 · P1 | Retrieval quality and Arabic reasoning SHOULD be assessed with a separately labeled benchmark. | Bilingual evaluation includes citation correctness and abstention. |

## 5.8 Findings, comments, review and approval

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-FND-001 · P0 | Finding SHALL store category, severity, status, owner, timestamp, evidence links and producing rule/version. | API returns complete lineage for each actionable finding. |
| FR-FND-002 · P0 | Evidence SHALL reference dataset version and exact source location where extractable. | Finding click opens relevant sheet/row or PDF page. |
| FR-FND-003 · P0 | Finding SHALL show clear explanation, calculation, inputs, applicable rule and limitations. | Reviewer can understand the issue without opening logs or AI chat. |
| FR-FND-004 · P0 | Authorized reviewer SHALL record confirm/dismiss/need-evidence decision with optional or required justification. | Decision creates append-only ReviewDecision; action visible in audit timeline. |
| FR-FND-005 · P0 | Accountants SHALL be able to comment and propose a decision without bypassing approval permissions. | Unauthorized final decision rejected by backend. |
| FR-FND-006 · P0 | Findings affected by new source/mapping/rule version SHALL become stale or superseded. | Approval blocks when applicable stale critical findings exist. |
| FR-FND-007 · P0 | Finding lists SHALL support filter/sort by category, severity, status and date. | Pagination remains tenant-scoped; accessible table shows matched count. |
| FR-FND-008 · P0 | Approval SHALL be explicit, authorized and attributable to actor and report snapshot. | Approval creates immutable record with timestamp and version hash. |
| FR-FND-009 · P0 | Unresolved high-severity issues SHALL be explicitly disclosed at approval; default policy blocks approval until acknowledged by authorized reviewer. | Attempt with unacknowledged blocker gives 409 and a list of blockers. |
| FR-FND-010 · P1 | Reviewer assignment, due dates and mentions MAY be included after core decisions work. | Notifications, if implemented, respect access permissions. |

## 5.9 Report and export functionality

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-REP-001 · P0 | Summary report SHALL include firm, client, period, data-quality state, coverage, rule counts and review actor. | Golden report fixture includes all mandatory sections. |
| FR-REP-002 · P0 | Detailed report SHALL include finding category, source evidence, amounts per currency, dispositions and limits. | Selected finding data matches approved snapshot. |
| FR-REP-003 · P0 | Export SHALL support PDF and XLSX; formula injection prevention SHALL apply to XLSX cells. | Malicious spreadsheet strings exported as inert text. |
| FR-REP-004 · P0 | Each report SHALL be immutable, versioned and linked to dataset/rule/reviewer snapshot. | Subsequent rerun cannot rewrite old downloadable report. |
| FR-REP-005 · P0 | Report SHALL show AI-assistance disclaimer and no-compliance-guarantee statement. | PDF footer and executive summary contain disclaimer. |
| FR-REP-006 · P0 | Arabic text and right-to-left document segments SHALL render correctly in PDF. | Arabic mixed-script report verified with reference screenshots. |
| FR-REP-007 · P0 | Download SHALL require permission and short-lived authorized access. | Direct foreign-tenant and expired links denied. |
| FR-REP-008 · P1 | Firm branding and report templates SHOULD be configurable after pilot feedback. | Brand settings apply to new reports only. |

## 5.10 Subscription, cost and usage

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-USE-001 · P0 | System SHALL store plan and configurable quotas for seats, files, storage, processing and AI consumption. | Quota tests trigger limit response without data deletion. |
| FR-USE-002 · P0 | Usage SHALL be recorded per tenant and type with idempotent billing/processing references. | Retry does not charge twice or double-count document rows. |
| FR-USE-003 · P0 | Workspace UI SHALL show plan usage and explain limits before blocking a new upload/analysis. | Limit message contains quota, used amount and next action. |
| FR-USE-004 · P0 | Expired subscription SHALL restrict new work according to documented policy but preserve agreed read/export access. | Suspended tenant data is not silently deleted. |
| FR-USE-005 · P0 | Commercial pilot invoices MAY be handled manually; subscription status SHALL still be managed securely. | Operator can activate plan with audited approval. |
| FR-USE-006 · P1 | Card payments and recurring billing SHALL be integrated only after a provider is approved for Jordanian merchants. | Webhook idempotency and reconciled payments pass integration tests. |
| FR-USE-007 · P0 | AI per-call cost and worker compute usage SHALL be observable at tenant and platform aggregate level. | Cost dashboard shows no raw document data. |

## 5.11 Platform operations and auditability

| ID / Priority | Normative requirement (SHALL) | Acceptance / verification |
| --- | --- | --- |
| FR-OPS-001 · P0 | Processing SHALL be asynchronous, retryable and idempotent with durable job record and bounded attempts. | Duplicate request id returns same logical job or safe no-op. |
| FR-OPS-002 · P0 | System SHALL log authentication, permission changes, documents, rules, findings, approval and report access. | Audit event contains actor/action/tenant/resource/time without secrets. |
| FR-OPS-003 · P0 | System SHALL expose health, queue depth, failure rates and alertable error counters. | Injected worker failure produces monitored alert in staging. |
| FR-OPS-004 · P0 | Data retention/deletion workflow SHALL cover original files, derived records, models of data and backups per policy. | Deletion manifest and completed/blocked states recorded. |
| FR-OPS-005 · P0 | Critical infrastructure SHALL have backed-up configuration and tested database restore. | Recovery drill documents times and integrity checks. |
| FR-OPS-006 · P0 | All releases SHALL pass automated checks and controlled staging smoke tests. | Deploy pipeline has explicit gate, rollback runbook and build SHA. |
| FR-OPS-007 · P1 | Public status page and incident self-service MAY follow paid launch. | If shipped, it reveals no tenant information. |

## 5.12 MVP acceptance traceability requirements

Every implementation ticket references one or more FR- IDs and a verification method (unit/integration/E2E/UAT/security/tax-expert). Every P0 requirement has an owner and passing test evidence. Items not meeting acceptance remain open, even if the UI appears complete. P1 items cannot block P0 delivery unless a newly documented dependency makes them necessary.

# 6. Document ingestion and accounting semantics

## 6.1 Document support matrix and required columns

| Document | MVP acceptance | Expected fields / mapping |
| --- | --- | --- |
| Trial balance | CSV/XLSX P0 | Account code/name; debit balance and credit balance OR opening/movement/closing with documented convention; period. |
| General ledger | CSV/XLSX P0 | Account code, posting date, description, debit, credit, journal/doc ID where available. |
| Sales register | CSV/XLSX P0 | Invoice number/date, customer, net/gross amount, tax amount if available, status, currency. |
| Purchase register | CSV/XLSX P0 | Supplier, invoice number/date, net/gross, tax amount if available, currency. |
| Invoice | Machine-readable PDF P0 as limited support | Supplier/buyer name, invoice reference/date, line/subtotal/total fields only where extractable. |
| Scanned invoice | Limited/beta unless validated | OCR output requires row/field human review; no unsupported tax treatment. |
| Bank statement | P1 | Transaction date, value date, debit/credit, balance, reference; source-specific parsing. |
| JoFotara record | File-based reference only if customer supplies supported export | No live government authorization or submission in MVP. |

## 6.2 Canonical value conventions

•  Monetary values: store original string, parsed Decimal and currency; preserve at least original precision for imported amount, and apply a documented output rounding policy (for JOD display, typically three decimal places when appropriate; tax-law-specific rounding must be approved independently).

•  Posting polarity: debit_amount and credit_amount are nonnegative separate values when the source supports them; correction entries/reversals retain source sign and semantics. Do not multiply every debit by +1 without considering account type.

•  Trial balance sign: normalized ending balance must specify debit/credit representation and account mapping method; do not assume asset or expense classification from string matching alone.

•  Reconciliation tolerance: default zero for exact arithmetic; an optional tolerance may be specified per rule/currency and must appear in result evidence. Tax rounding tolerance must be domain-approved.

•  Dates: persist ISO dates for accounting periods, UTC timestamps for activity, timezone Asia/Amman for display. Preserve original date text; ambiguous numeric dates require user confirmation.

•  Currency: ISO 4217 where possible; unknown currency blocks cross-document aggregate comparisons. Keep JOD, USD, EUR totals in separate buckets unless conversion is sourced and user approved.

•  Identifiers: preserve leading zeroes in account codes, invoice IDs, phone/tax registration references. Never interpret them as integers.

•  Treatment of blank amounts: blank, zero, malformed and not applicable are distinct states; missing values never become authoritative zero by fallback.

•  Raw records: retained unchanged for provenance. Corrections create an immutable dataset revision with author, time and reason.

## 6.3 Column-map example

| Source label (example) | Canonical field | Handling |
| --- | --- | --- |
| Date / التاريخ | transaction_date | Parse according to chosen day-month order; verify ambiguity. |
| Account No. / رقم الحساب | account_code | String, preserve leading zeros. |
| Debit / مدين | debit_amount | Decimal; enforce currency and syntax. |
| Credit / دائن | credit_amount | Decimal; enforce currency and syntax. |
| Reference / رقم القيد | document_number | String; blank allowed but impacts duplicate checks. |
| Currency / العملة | currency_code | ISO code or explicit mapping; no assumed JOD on mixed sets. |
| Narration / البيان | description | Preserve original Arabic and English characters. |

## 6.4 Reconciliation sequence

1.  Identify eligible document versions and their declared accounting periods, entity and currency.

2.  Validate required columns and user-approved account mappings; log all skipped comparisons.

3.  Normalize debit/credit and opening/movement/closing semantics without losing original columns.

4.  Calculate exact source totals and grouped balances using Decimal.

5.  Compare like-for-like totals under a logged tolerance and mapping set.

6.  Emit a passed/skipped/failed execution record, and for failed comparisons emit a finding with relevant dataset rows, grouped totals and delta.

7.  If user replaces source data or mapping, run again on a new dataset version and supersede stale dependent findings.

## 6.5 Document pipeline contract

Stages: RECEIVED → QUARANTINED → VALIDATED → CLASSIFIED → EXTRACTED → MAPPING_REQUIRED → NORMALIZED → READY_FOR_CHECKS, or FAILED at any non-terminal stage. The UI sees these as friendly labels; internal stage enum remains explicit. Parsing must run within CPU, memory and execution-time limits. Never evaluate macros or embedded scripts inside customer files.

## 6.6 Duplicate detection specification

Exact duplicate: two normalized rows with the same tenant, engagement, dataset type, source transaction identity and normalized financial/date fields, excluding source row position. Candidate duplicate: two invoice records sharing a configurable subset (supplier, invoice number, date, amount and currency), or a similarity rule; always label candidates as review required. Cross-file duplicates do not imply wrongdoing because exports may intentionally overlap.

# 7. Starter audit rules and tax-treatment governance

## 7.1 Rule types, severity and disposition

A data-quality issue describes incomplete/unusable inputs; an accounting discrepancy describes arithmetic or record inconsistency; a tax-review issue is a possible mismatch against a human-approved interpretation of applicable rules. Severity is operational risk prioritization, not a legal probability. Critical = inability to trust core totals or severe isolation/security concern; High = material unexplained mismatch; Medium = suspicious or unsupported transaction; Low = informational issue. Rule severity may be configured but must be stable per published version.

## 7.2 Candidate MVP rule catalog

| Rule ID | Name / input | Proposed logic / scope | Delivery gate |
| --- | --- | --- | --- |
| AQ-001 | TB debit/credit equality Trial balance | Σ(debits) vs Σ(credits) by currency/period; flag absolute delta above documented tolerance. | P0 · deterministic |
| AQ-002 | Missing required fields Any tabular dataset | Count blank/invalid required fields by row and column; display affected row references. | P0 · deterministic |
| AQ-003 | Invalid/out-of-period dates GL/register | Flag unknown, invalid or outside engagement dates; never silently drop rows. | P0 · deterministic |
| AQ-004 | Exact duplicate transactions GL/register | Exact canonical duplicate key match; show both/all source row references. | P0 · deterministic |
| AQ-005 | Potential duplicate invoices Sales/purchases | Supplier/customer + invoice reference + amount/currency match or reviewed similarity. | P0 · review candidate |
| AQ-006 | GL vs TB reconciliation GL + TB | Compare account-level debit/credit closing balances with mapped GL totals over same period. | P0 · deterministic |
| AQ-007 | Missing account mapping GL/TB | List unmatched account codes and prevent misleading aggregate comparisons. | P0 · data-quality |
| AQ-008 | Negative/invalid amount pattern GL/register | Flag invalid debit-credit pair, nonnumeric amount or unexpected sign; do not guess intent. | P0 · data-quality |
| AQ-009 | Invoice/register total comparison Invoice + register | When the same invoice is identified, compare extracted invoice total to register amount and show delta. | P0 · if invoice parser validated |
| AQ-010 | Source subtotal inconsistency Spreadsheet/PDF | Compare supported line totals/subtotals with declared total; use explicit currency and rounding. | P0 · for supported formats |
| TX-001 | Sales register vs mapped revenue Sales register + GL | Compare like-for-like period/currency totals; category is potential tax review, not statutory determination. | P0 · requires tax-expert approval |
| TX-002 | Purchase register vs mapped expenses Purchases + GL | Flag unreconciled total and missing documents; tax implication reviewed manually. | P0 · requires tax-expert approval |
| TX-003 | Invoice tax-field consistency Invoice + register | Check presence/mismatch of tax amount/identifier only where requirement and applicability are verified. | P0 · expert-approved activation |
| TX-004 | Potential period treatment mismatch Register + approved rule | Flag entries assigned to unexpected tax review period under precisely defined published policy. | P1 until expert-confirmed |
| TX-005 | Expense supporting-evidence gap Expense GL + documents | Identify mapped expense items lacking linked support; do not conclude deductibility. | P0 · non-statutory evidence check |

## 7.3 Rule authoring template (mandatory)

| Field | Required content |
| --- | --- |
| key / version | Immutable key and semver or monotonically increasing integer. |
| description / category | Human-readable purpose, accounting vs data vs tax. |
| jurisdiction / effective interval | Jordan; legal/operational dates with applicable historical period. |
| applicability / preconditions | Required datasets, columns, client attributes and mappings. |
| algorithm / comparator | Exact formula, input/sign rules, comparator, tolerance, group-by dimensions. |
| severity / title | Risk prioritization and user-facing explanatory text. |
| evidence contract | Dataset IDs, document/source references, grouped totals, affected amount. |
| references | Official source URL, legal section, issuance/effective date, verified status if tax-specific. |
| tests | At least positive, negative, boundary, missing-input and historical applicability fixtures. |
| approvals | Rule author, accounting reviewer, authorized Jordanian tax expert if relevant, publishing timestamp. |
| lifecycle | DRAFT → TESTED → EXPERT_APPROVED (tax rules) → PUBLISHED → RETIRED. |

## 7.4 Tax-treatment policy: explicit boundaries

•  Never infer or embed income-tax rates, general-sales-tax rates, exemptions, filing deadlines, deductible expense categories, withholding rates, filing thresholds or penalties solely from an LLM response or an undated web page.

•  For each potential legal check: document the exact statute/regulation/instruction, section, customer applicability, effective period, calculation, exceptions and sample cases; obtain written sign-off from the domain expert before activation.

•  Where rules depend on the taxpayer registration type, activity sector, period or special zone, either collect verified metadata or mark the rule not applicable / needs evidence.

•  An account mapping to revenue or expense is an accounting classification; it does not automatically establish the taxpayer’s legal treatment.

•  All finding text must distinguish input discrepancy, possible treatment issue and professional conclusion. Final judgments remain with qualified accountants.

•  Source repository changes do not retroactively alter approved results; a new source or rule version is needed, and prior conclusions remain auditable.

•  Government e-invoicing review is only from customer-provided documents/exports in MVP; JoFotara APIs or official submission are deferred pending explicit scope and authorization.

## 7.5 Publication process and authority

Rule Author drafts → automated test suite runs → accounting expert reviews financial correctness → tax expert verifies applicable legal basis if rule is tax-related → publisher approves scope/effective interval → version is signed/published → dry-run on pilot fixtures → controlled tenant enablement. Rejection returns to Draft. A model may suggest language but cannot approve, publish or broaden the effective dates.

# 8. AI and knowledge-retrieval requirements

## 8.1 Allowed and prohibited operations

| Allowed AI use | Prohibited as authoritative behavior |
| --- | --- |
| Suggest document type and header mapping | Silently change raw imported values |
| Extract fields with a link to original page/row | Generate final ledger numbers not traceable to source |
| Explain a deterministic finding in natural language | Override a rule’s calculation, amount or status |
| Retrieve and summarize a verified official source passage | Cite invented legal articles or unofficial content as official |
| Suggest a potential anomaly requiring review | Declare fraud, tax evasion, illegality or tax amount due |
| Translate user-facing explanations with review | Publish tax rules or submit returns |

## 8.2 RAG knowledge architecture

1.  Source intake: ingest only allowlisted official Jordanian authorities or internally approved, properly licensed documents.

2.  Source metadata: persist original URL, publisher, title, document type, article/section, retrieval date, issue date, effective start/end, language, source checksum and verification owner.

3.  Chunk by legal article/paragraph with section hierarchy preserved; cross-reference to original complete source.

4.  Retrieve with filters for Jordan jurisdiction, date applicability, source status and relevance; use lexical search plus optional vector search, not embedding-only retrieval.

5.  Compose an answer only from selected verified passages; include rule applicability assumptions and abstain where inputs/sources are insufficient.

6.  Validate claim-to-citation alignment, log evaluation metadata and show user a link to the relevant passage.

7.  On source update, queue manual review of dependent rules; never auto-publish changed tax treatment.

## 8.3 AI system prompts and tool boundary

Provider adapters receive only the task-specific minimum needed fields. System instructions deny administrative actions and unrelated tenant requests. Retrieved documents are quoted as data. File content must never supply model instructions, browser instructions, database commands, API credentials or cross-workspace references. AI workers have no direct permission to publish rules, approve findings, issue reports, modify subscriptions or call government filing APIs.

## 8.4 Failure and degradation

If AI is unavailable, deterministic validation/rules and manual mapping must remain functional. Only AI-dependent enrichment is marked unavailable. Rate limiting/cost cap must return retryable errors with clear user message. Every AI call must have tracing and input/output schema validation while preventing sensitive payload logging. The system must support suppression of low-quality generated explanations pending review.

## 8.5 Quality gates and evaluation

| Metric | Proposed release gate | Method / caveat |
| --- | --- | --- |
| Financial correctness | Zero failed approved golden arithmetic cases | Reference fixtures; failures block production |
| Grounded legal claims | Zero invented authoritative citations in UAT fixtures | Human expert labels; scope and sample size recorded |
| Schema compliance | 100% accepted machine-consumed AI objects pass validation | Invalid responses counted as failures/retries |
| Source traceability | 100% P0 rule findings have source location or explicitly blocked | Automated lineage and reviewer tests |
| Structured extraction | Numeric field accuracy target ≥98% on supported digital-text fixture | Provisional; freeze corpus/sample before signing release |
| Scanned OCR | Separate score and disclosure; no single global guarantee | Gate supported scanned templates individually |
| False-positive rate | Reported per rule and customer document class | No arbitrary global pass threshold before baseline |
| Arabic explanation usefulness | Qualitative reviewer rubric + unsupported-claim checks | Human-evaluated Arabic examples |

# 9. Logical data model and integrity rules

## 9.1 Entity schema registry

| Entity | Mandatory core fields (logical) | Constraint / purpose |
| --- | --- | --- |
| Tenant | id PK; name; status; plan_id; default_locale; created_at | Root workspace; strict isolation. |
| User | id PK; email unique; identity_ref; status; created_at | Global identity; separate from firm membership. |
| TenantMembership | id PK; tenant_id FK; user_id FK; role; status; created_at | Composite unique tenant_id,user_id. |
| Invitation | id PK; tenant_id; email; role; token_hash; expires_at; accepted_at | Single-use; tenant-scoped. |
| Client | id PK; tenant_id; name; external_ref; tax_ref_encrypted; sector; status | Unique ID per tenant; archive not delete history. |
| Engagement | id PK; tenant_id; client_id; period_start/end; status; type; revision | Version-sensitive review container. |
| EngagementAssignment | id PK; tenant_id; engagement_id; user_id; assignment_type | Permitted reviewer/assignee visibility. |
| Document | id PK; tenant_id; engagement_id; kind; filename; version; hash; storage_key | Private original and immutable versions. |
| ProcessingJob | id PK; tenant_id; engagement_id; type; state; attempts; idempotency_key; error | Retry and status audit. |
| DatasetVersion | id PK; tenant_id; document_id; schema_version; parser_version; state; hash | Immutable extract/mapping snapshot. |
| FieldMapping | id PK; tenant_id; dataset_version_id; source_header; canonical_field; approver | Explicit mapping and reviewer. |
| NormalizedEntry | id PK; tenant_id; dataset_version_id; source_row; date; account; debit; credit; currency | Canonical ledger row. Dedicated other document tables permitted. |
| Rule | id PK; key unique; jurisdiction; category; status; current_version_id | Logical rule family. |
| RuleVersion | id PK; rule_id; version; definition_json; valid_from/to; approver | Immutable approved executable rule. |
| RuleRun | id PK; tenant_id; engagement_id; rule_version_id; dataset_set_hash; state; result_json | Reproducible execution record. |
| Finding | id PK; tenant_id; engagement_id; rule_run_id; category; severity; state; fingerprint | Stable alert identity across safe retries. |
| FindingEvidence | id PK; finding_id; document_id; dataset_version_id; source_location; payload | Evidence navigation and calculation lineage. |
| ReviewDecision | id PK; tenant_id; finding_id; reviewer_id; decision; comment; created_at | Append-only professional judgment. |
| Report | id PK; tenant_id; engagement_id; version; snapshot_hash; path; approver | Immutable report artifact. |
| TaxSource | id PK; issuer; URL; title; article; language; effective_dates; verified_by; checksum | Legal retrieval control. |
| AuditEvent | id PK; tenant_id; actor_id; action; resource; request_id; time | Append-only security history. |
| UsageRecord | id PK; tenant_id; job_id; metric; quantity; units; billed_key; time | Idempotent cost accounting. |
| Subscription | id PK; tenant_id; plan_id; status; limits_json; starts/ends | Business access/quotas. |

## 9.2 Integrity invariants

•  Every tenant-owned entity has tenant_id; every foreign key to a tenant-owned parent must be checked for same-tenant membership, ideally by composite FK or database-level policy.

•  Use PostgreSQL NUMERIC for amounts; store raw monetary literal where the parser may need human correction.

•  Use UUID primary keys or similarly unpredictable IDs; random IDs are not a substitute for authorization.

•  Normalize UTC timestamps; use DATE for accounting-period boundaries, display Asia/Amman explicitly.

•  Source document, dataset, rule version, rule run, finding and report form a traceable provenance chain.

•  Unique constraints should cover (tenant_id, engagement_id, idempotency_key) and (rule_id, version); report version unique per engagement.

•  An approval and its issued report cannot be updated in place. Use revision/supersession events.

•  Deleted documents must leave only legally justified minimal audit/tombstone metadata and must not leave readable derived customer contents beyond policy.

## 9.3 Minimum indexes and query conventions

Index all tenant_id + common filters: Client (tenant_id,name), Engagement (tenant_id,status,created_at), Document (tenant_id,engagement_id), ProcessingJob (tenant_id,engagement_id,state), Finding (tenant_id,engagement_id,state,severity), Report (tenant_id,engagement_id,version). Page list endpoints; cap server-side page sizes; never interpolate client-provided SQL fragments. Enable and test row-level security if adopted, while retaining application-layer checks.

# 10. API contracts, errors and events

## 10.1 API conventions

•  Base path /api/v1; JSON request/response, UTC ISO timestamps, ISO date fields and decimal monetary strings; every response uses stable UUID identifiers.

•  Authenticated requests require a server-verified identity/session and tenant context derived from claims or server routing, never trusted solely from a client-submitted tenant_id.

•  Collection endpoints use cursor or offset pagination with max page size (proposed 100), optional allowlisted sort/filter fields, stable total semantics.

•  Mutating expensive POST operations accept Idempotency-Key. Creation returns 201; async processing returns 202 with job_id; successful no-body operation 204.

•  All errors use structured code/message/details/request_id; public messages avoid sensitive internal state. 401 unauthenticated, 403 unauthorized, 404 not visible, 409 conflict, 422 input validation, 429 rate limited.

•  Publish OpenAPI documentation from running backend and check schema compatibility in CI. All endpoints must declare actor permissions and data ownership checks.

## 10.2 Endpoint catalog

| Verb | Path (after /api/v1) | Purpose | Minimum permission |
| --- | --- | --- | --- |
| POST | /workspaces | Register firm | Authenticated initial user |
| GET | /workspaces/current | Current tenant profile | Member |
| GET | /users/me | Current identity and memberships | Authenticated |
| GET/POST | /members/invitations | List/invite members | Owner/Admin |
| PATCH | /members/{id} | Role/status changes | Owner/Admin |
| GET/POST | /clients | List/create clients | Member; create: Accountant+ |
| GET/PATCH | /clients/{id} | Read/edit client | Member; edit: Accountant+ |
| GET/POST | /engagements | List/create review | Member; create: Accountant+ |
| GET | /engagements/{id} | Engagement summary | Assigned member |
| POST | /engagements/{id}/transition | Valid state change | Role + state policy |
| POST | /engagements/{id}/documents | Upload metadata/file session | Accountant+ |
| GET | /engagements/{id}/documents | Document versions/status | Assigned member |
| GET | /documents/{id}/download | Authorized short-lived file link | Assigned member |
| GET | /datasets/{id}/preview | Mapped data preview | Assigned member |
| PUT | /datasets/{id}/mapping | Approve column map | Accountant+ |
| POST | /datasets/{id}/corrections | Create corrected version | Accountant+ |
| POST | /engagements/{id}/run-checks | Queue rule execution | Accountant+ |
| GET | /jobs/{id} | Job progress and errors | Assigned member |
| GET | /engagements/{id}/rule-runs | Executed / skipped outcomes | Assigned member |
| GET | /engagements/{id}/findings | Filtered finding list | Assigned member |
| GET | /findings/{id} | Finding/evidence detail | Assigned member |
| POST | /findings/{id}/comments | Add comment/proposal | Accountant+ |
| POST | /findings/{id}/decisions | Final review decision | Reviewer/authorized approval |
| POST | /engagements/{id}/approval | Approve snapshot | Reviewer or designated owner |
| POST | /engagements/{id}/reports | Queue immutable report | Approver or authorized user |
| GET | /reports/{id}/download | Download report snapshot | Assigned member |
| GET | /usage | Tenant usage summary | Owner/Admin |
| GET | /plans/current | Plan and quotas | Owner/Admin |
| GET | /internal/tax-sources | Source registry | Tax Publisher |
| POST | /internal/rules/{id}/submit | Submit rule for approval | Tax Rule Author |
| POST | /internal/rules/{id}/publish | Publish approved rule | Authorized Publisher |

## 10.3 Normative response examples (illustrative JSON)

Create a review — request: {"client_id":"uuid","period_start":"2026-01-01","period_end":"2026-12-31","type":"pre_filing_review"}. Response 201: {"id":"uuid","status":"DRAFT","client_id":"uuid",...}.

Run checks — response 202: {"job_id":"uuid","status":"QUEUED","engagement_id":"uuid"}. Status response: {"job_id":"uuid","status":"RUNNING","phase":"RECONCILING","progress_percent":65,"retryable":false}.

Finding — response: {"id":"uuid","status":"OPEN","category":"ACCOUNTING_DISCREPANCY","severity":"HIGH","rule_version":"AQ-001/1","amount":{"value":"125.375","currency":"JOD"},"evidence":[{"document_id":"uuid","sheet":"TB","row_start":4,"row_end":4}]}.

Error — response 409: {"error":{"code":"APPROVAL_BLOCKED","message":"Resolve or acknowledge required review items before approval.","details":{"blocking_findings":2},"request_id":"uuid"}}.

## 10.4 Standard internal events

| Event | Required minimal payload / consumers |
| --- | --- |
| document.uploaded | tenant_id, engagement_id, document_id/version; queue extraction |
| dataset.ready | tenant_id, dataset_version_id, schema_version, mapping_version; enable rules |
| rules.run_requested | tenant_id, engagement_id, dataset_set_hash, idempotency_key; queue worker |
| rules.run_completed | tenant_id, engagement_id, run_id, counts; update review |
| finding.superseded | tenant_id, finding_id, superseding_run; invalidate pending approval |
| review.approved | tenant_id, engagement_id, approval_id, snapshot_hash; report eligibility |
| report.generated | tenant_id, report_id/version, status; notify UI |
| tenant.usage_recorded | tenant_id, operation_key, metric, quantity; quota/cost accounting |

Events must be emitted durably (transactional outbox or equivalent) where a lost event would corrupt state. At-least-once delivery is acceptable only if consumers are idempotent.

# 11. Architecture and engineering conventions

## 11.1 Recommended deployment topology

One modular backend application with separately scaled background workers, not a premature microservices mesh. Next.js serves authenticated UI; FastAPI serves business APIs; PostgreSQL stores tenant/business data and source indexes; S3-compatible private object storage stores files; Redis-backed durable worker queue runs parsing, evaluation and report tasks. AI adapters call approved external providers under data-use restrictions. Logical modules remain independently testable.

| Module | Owns | Must NOT own |
| --- | --- | --- |
| Web UI | Views, forms, localization, client-side caching | Authorization truth, tax calculations or model secrets |
| Identity & Tenancy | Sessions, memberships, RBAC, tenant boundary | Accounting policy decisions |
| Client & Engagement | Client profile, period, workflow state | Parser internals or rule implementation |
| Ingestion & Extraction | Upload, validation, source/provenance, mapping | Final legal tax treatment |
| Financial Core | Canonical records, decimals, reconciliation mappings | Opaque AI-generated authoritative balances |
| Rule Engine | Versioned deterministic rule execution, outcomes | Unverified web/legal claims or autonomous rule publication |
| Tax Knowledge | Legal source lifecycle, retrieval and citation metadata | Final professional approval |
| AI Adapter | Prompt templates, provider calls, schema validation, cost limits | Direct DB admin, tenant switching, issuing financial decisions |
| Findings & Review | Evidence, comments, decisions, approval snapshot | Changing raw source or approved rule logic |
| Reports | Immutable versioned PDF/XLSX exports | Changes to historical approval after issuance |
| Subscriptions | Plan/usage metering and quotas | Deletion of customer files for nonpayment |
| Operations | Metrics, alerts, audit logs, support grants | Blanket unrestricted client file access |

## 11.2 Request and processing sequence

1.  Client submits authorized upload; API creates document record and secure upload session.

2.  Object storage receives file; file validation/quarantine passes; document.uploaded is published.

3.  Worker extracts with limited resources, records parser/OCR metadata and produces dataset preview.

4.  User approves mappings, corrections and dataset version; dataset.ready event enables checks.

5.  Rule engine loads approved rule versions for the period, executes deterministic calculations and persists runs/findings transactionally.

6.  AI adapter may generate grounded summaries but cannot rewrite rules, amounts or approvals.

7.  Authorized reviewer resolves findings; approved snapshot references exact datasets and rule runs.

8.  Report worker generates immutable PDF/XLSX, stores privately and exposes short-lived authorized download.

## 11.3 Proposed repository structure

A monorepo is acceptable for the MVP if team boundaries remain clear. Example: apps/web (Next.js), apps/api (FastAPI), workers/ingestion, workers/rules, workers/reports, packages/contracts (OpenAPI-generated types), packages/shared, db/migrations, rules/jordan (versioned rule definitions/tests), docs/implementation, tests/e2e, infrastructure/. The SRS remains the authoritative functional reference even if code is separated.

## 11.4 Technical coding conventions

•  TypeScript strict mode and Python type hints, automatic lint/format, reviewed migrations and mandatory CI status checks.

•  No raw financial calculations in React components. Backend Financial Core is authoritative; frontend formats amounts for presentation only.

•  External service adapters use typed interfaces and explicit timeout/retry/error budget. Hardcoded API keys are forbidden.

•  Transaction-sensitive create/approve/report operations use idempotent application commands and database uniqueness protections.

•  Explicit schema version for exported normalized data; serialize decimals as strings rather than JSON float.

•  Always test migrations against staging-like data and provide a documented rollback/roll-forward path.

•  PII and customer accounting contents must not be present in routine telemetry, crash payloads or public issue attachments.

## 11.5 CI/CD and environments

| Environment | Data | Required controls |
| --- | --- | --- |
| Development | Synthetic or fully authorized masked fixtures | Fast checks, test keys, developer access only |
| Staging | Synthetic or specially approved pilot data | Release-candidate checks, access logging, recovery validation |
| Production | Authorized customer financial data | Least privilege, encrypted backups, alerts, monitored jobs, reviewed deployments |

Pipeline order: formatting/lint/typecheck → unit tests → integration/database tests → rule golden fixtures → SAST/dependency scanning → build → staging deployment → E2E smoke tests → approvals → production release → post-deploy health check. Release artifacts are immutable and associated with a Git SHA. Feature flags allow disabling unapproved tax rules per tenant.

# 12. Security, privacy and regulatory requirements

## 12.1 Baseline threat model

| Threat | Control / acceptance |
| --- | --- |
| Cross-tenant access / IDOR | Server-side tenant context, object authorization, negative tests on every resource and presigned link. |
| Malicious spreadsheets / PDFs | Signature checks, quarantine, decompression limits, no macro execution, sandboxed parsers, formula-injection safety. |
| Prompt injection via source text | Mark retrieved text untrusted, allowlisted tool access, no admin/approval tools in AI context. |
| Sensitive logs / provider exposure | Default no raw document logging; approved subprocessors, data minimization and safe trace IDs. |
| Compromised account | Session rotation/revocation, rate limits, strong password policy, MFA recommended for privileged users. |
| Stale legal treatment | Signed rule/version governance, applicability dates and expert review. |
| Unexpected billing/processing growth | Quota controls, per-tenant cost limits, worker resource ceilings. |
| Data loss / ransomware | Encrypted backups, restore tests, limited service credentials, immutable event history as appropriate. |

## 12.2 Security controls and operational acceptance

•  Encrypt traffic with TLS; encryption at rest for databases, object storage, backups and secrets; rotate credentials when compromised.

•  Presigned downloads expire (proposed default ≤15 minutes), are generated only after server-side authorization and do not allow bucket listing.

•  Admin actions require elevated authorization, separate duties, event logging and environment-specific access restrictions.

•  File processing uses non-root containers where practical, CPU/memory/time limits, sanitized filenames and libraries that do not execute embedded code.

•  OWASP ASVS-aligned application review and OWASP API Security Top 10 checks before paid production pilot; document exceptions.

•  Incident response includes triage owner, containment, investigation, authorized customer communication and postmortem; external notice timing is defined only after legal review.

•  Production backup and restore must be exercised, not assumed from provider SLA; keep runbook and evidence.

## 12.3 Jordan-specific compliance boundaries

Jordan’s Ministry of Digital Economy and Entrepreneurship identifies Personal Data Protection Law No. 24 of 2023 as applicable legal framework, effective March 17, 2024. This SRS therefore requires privacy-by-design but does not substitute for Jordanian counsel’s analysis of controller/processor roles, sensitive financial personal data, notice/consent/legal basis, cross-border transfers, breach obligations, retention and data-subject rights. Implementation and contracts must follow counsel-approved interpretation for TaxPilot’s actual arrangement. [OFFICIAL SOURCE: https://www.modee.gov.jo/EN/Pages/Personal_Data_Protection_Unit?View=2201]

The Income and Sales Tax Department publishes source pages for the Income Tax Law and General Sales Tax legislation and maintains a National E-Invoicing System page. Those are sources for legal research, not an authorization to hardcode universal treatments. A qualified tax expert must certify the exact applicable legal text and period before any TX-* check is enabled. [OFFICIAL SOURCES: https://www.istd.gov.jo/AR/List/قوانين_ضريبة_الدخل ; https://istd.gov.jo/AR/Pages/قوانين_ضريبة_المبيعات ; https://istd.gov.jo/EN/Pages/Billing_system]

## 12.4 Data subject and customer operational rights

•  Customer agreements describe the purpose and scope of processing and the permitted accounting/tax-review service.

•  Collect only operationally necessary contact details and taxpayer identifiers; encrypt particularly sensitive IDs as appropriate.

•  Provide tenant-admin export and deletion request workflows; define retention defaults and legal hold exceptions with customer contract/legal counsel.

•  For personal data rights requests (access/correction/deletion/objection as applicable), provide a logged intake and routing process aligned with controller/processor obligations.

•  Review cloud region and third-party AI processing locations before a customer onboarding; document international transfer basis and provider data terms.

•  No use of tenant documents for foundation-model training unless the customer explicitly authorizes a lawful and documented separate process.

## 12.5 Data retention and deletion policy decision

Proposed pilot default: original and processed document retention while the engagement/subscription is active, then a configurable contractual retention interval; soft-deleted user-visible resources are inaccessible immediately after approved delete, permanent erasure is scheduled across active storage/derived datasets, and backup lifecycle follows documented time-bound expiration. Exact retention durations are OPEN DECISION LEG-02 and must be signed off; developers SHALL NOT invent a legally authoritative period.

# 13. Non-functional quality targets

## 13.1 Performance / capacity service objectives

| Measure | Initial target / assumption | Test methodology |
| --- | --- | --- |
| Dashboard/list APIs | p95 < 500 ms excluding wide-area client network latency | Staging workload; record dataset size and user count |
| Upload initiation | p95 < 1 sec excluding file transfer | API tracing under expected pilot concurrency |
| Queue acknowledgement | 202 async response without waiting for parser | E2E large-file upload test |
| Report generation | Ordinary pilot report < 30 sec as target | Representative dataset in worker environment |
| File limits | 25 MB/file; 100 PDF pages; 100,000 tabular rows/file (configurable defaults) | Server-enforced boundary and adversarial tests |
| Concurrency | Pilot architecture target 5 simultaneous analyses/tenant; configurable | Load test and queue backpressure |
| Availability | 99.5% monthly target after production pilot stabilization | Measured service availability and incident ledger |
| Backup RPO | ≤24 h initial objective, needs infrastructure proof | Recovery drill and actual backup schedule |
| Recovery RTO | ≤8 h initial objective, needs restore proof | Timed restore exercise |

## 13.2 Accessibility, localization and observability

•  Keyboard-operable primary workflows, focus order, semantic UI, labels, sufficient contrast and accessibility regression checklist; use WCAG 2.2 AA as design target where feasible.

•  Arabic interface is first-class: RTL layouts, translations for status/action/error text, search across Arabic/English client names, mixed-direction finance values and downloadable font-safe reports.

•  Observability includes structured logs, trace IDs per request and job, latency, worker errors, upload reasons, rule execution distribution, AI error rate, cost usage and backlog metrics.

•  Monthly availability and processing SLOs measured independently. Stale legal sources and skipped rules are product-health metrics, not hidden technical errors.

## 13.3 Maintainability and operations

All public APIs are versioned, DB migrations forward-compatible where practical, dependency updates reviewed, release rollback documented, and infrastructure config managed as code. No feature complete without tests, accessibility review where applicable, documentation of error states and tenant-isolation checks.

# 14. Test strategy and release acceptance

## 14.1 Test layers and mandatory evidence

| Layer | Owner / evidence | Minimum coverage |
| --- | --- | --- |
| Unit / property tests | Engineers; CI logs | All math, validators, state transitions, rule comparators, invoice keys |
| Integration | Backend/AI + QA | DB isolation, object storage, queue, provider failure, source retrieval |
| Contract | Frontend/backend; generated OpenAPI | Request/response schemas, auth, errors, Decimal serializations |
| End-to-end | QA; browser tests | Full create/upload/map/check/review/report flows in English and Arabic |
| Security | Tech lead; test report | IDOR, RBAC, upload exploits, injection, session, rate limits, leaks |
| AI benchmark | AI engineer + tax reviewer | Extraction, cite/claim consistency, abstention, prompt injection |
| Financial golden cases | Accounting SME | Exact monetary reconciliation, signed source rows, multi-currency |
| UAT | 3–5 pilot firms where feasible | Onboarding, accountant usefulness, reviewed reports, baseline timings |

## 14.2 Canonical acceptance test scenarios

| Test | Scenario | Expected system behavior |
| --- | --- | --- |
| AT-001 | Workspace isolation | Given Firm A and B, when B requests any A client/file/finding/report/job by ID, then no A data is returned; unauthorized download not issued. |
| AT-002 | End-to-end review | Create client → review → upload TB+GL → approve mapping → run checks → inspect finding → reviewer decision → report; no manual DB intervention. |
| AT-003 | Exact TB mismatch | Fixture: trial balance debit 10,250.375 JOD and credit 10,200.375 JOD; expected variance 50.000 JOD, correct category/source. |
| AT-004 | Balanced TB | Fixture: debit and credit both 10,250.375 JOD; expected pass, no false mismatch finding. |
| AT-005 | Missing required amount | Import row with blank debit and invalid credit; result is validation problem, not silent zero or passed reconciliation. |
| AT-006 | Ambiguous date | Import 01/02/2026 without reliable locale; user must choose interpretation before affected check runs. |
| AT-007 | Multi-currency segregation | GL has 10.000 JOD and 10.000 USD; report must not state combined 20.000 JOD. |
| AT-008 | Duplicate processing | Same Idempotency-Key for same run returns same job/logical output, no second billed event or duplicated findings. |
| AT-009 | Change source version | After finding generated, replace ledger version; dependent finding becomes stale; old report unchanged. |
| AT-010 | Expert gate | Draft TX rule without expert approval cannot be published or run in production. |
| AT-011 | Historical legal date | Rule effective 2026 is not applied to a 2024 engagement if applicability not supported. |
| AT-012 | Unsupported AI citation | Model suggests unknown legal section; explanation withheld or marked unsupported; no fabricated citation shown. |
| AT-013 | Prompt injection | PDF contains “ignore tenant security”; processing ignores instructions and returns no unauthorized action. |
| AT-014 | Reviewer permissions | Accountant proposes dismissal; only Reviewer/authorized approver can finalize it. |
| AT-015 | Report integrity | After approval, changing comment or source requires new report version; original downloadable report remains unchanged. |
| AT-016 | Arabic UI/PDF | RTL navigation, bilingual input and Arabic finding text render without clipping in PDF. |
| AT-017 | File abuse | Renamed executable, corrupt XLSX, macro, compressed bomb and oversize file are rejected/quarantined. |
| AT-018 | Approval blocker | Unacknowledged high-severity blocker returns APPROVAL_BLOCKED; UI lists unresolved items. |
| AT-019 | Provider outage | LLM timeout does not invalidate completed financial checks; explanations show unavailable/retryable state. |
| AT-020 | Retention/delete | Approved deletion removes active readable content and records purge tasks; legal hold exceptions explicit. |

## 14.3 Release gates (must all pass)

1.  All P0 requirements have mapped test cases; release-blocking P0 exceptions explicitly approved by Product Owner, Tech Lead and tax expert if relevant.

2.  Zero known cross-tenant content disclosures, unauthorized approvals or critical file-processing vulnerabilities.

3.  Golden financial calculation suite passes without discrepancy; no known precision loss on supported inputs.

4.  Tax-specific checks live only where domain-expert-approved, versioned and effective-period-safe.

5.  All published rule findings expose navigable evidence and rule/version; skipped checks visible.

6.  English primary workflow and Arabic supported surfaces pass UX and PDF rendering checks.

7.  Backup/restore demonstration, error alerts, access-control and data-processing agreements are complete.

8.  Pilot firm can complete intended workflow and generate report independently.

## 14.4 Definition of done

A story is done only after code review, static/type checks, unit/integration coverage, appropriate E2E checks, UX/error states, RBAC/tenant checks, security considerations, logging/metrics, schema/migration updates, docs and passing CI. An AI component additionally needs evaluation evidence. A tax rule additionally needs accounting/tax expert review and dated source approval.

# 15. Eight-week sprint implementation plan

This is an aggressive controlled-MVP schedule, not a guarantee. Suggested team: 1 Product Owner, 1 technical lead/full-stack engineer, 1 backend/AI engineer, 1 frontend/UI engineer, part-time QA and part-time Jordanian tax expert. In a smaller team, extend duration or reduce supported templates/rules—not financial/security gates.

## Week 1 / Sprint 0 — Scope, UX and foundation

Build and validate: Interview target firms; freeze top 2 file formats; agree UI journeys and mapping; decide hosting/data location; source first tax references; create repositories, staging infra, CI, base FastAPI/Next.js app, schemas and architecture boundaries.

Required deliverables: Signed P0 baseline; navigation/wireframes; runnable development system; empty CI; tax-rule candidates/owners; primary data contracts.

Exit gate / accountable: Product owner + technical lead; tax expert signs scope; no unresolved critical data flow.

## Week 2 / Sprint 1 — Identity and tenant operations

Build and validate: Implement sign-in, password reset, tenant membership and RBAC; build client/engagement entities and pages; test cross-tenant API/DB access; add audit event instrumentation.

Required deliverables: Firm can sign in, add team member, create client/review; authorization test matrix passes.

Exit gate / accountable: Tech lead + backend/frontend; no cross-tenant exposure.

## Week 3 / Sprint 2 — Upload and extraction

Build and validate: Private object storage, file validation/quarantine, job queues, CSV/XLSX parser, supported text-PDF extractor, document list, processing status and source locations; start mapping UI.

Required deliverables: Approved test fixtures upload; invalid files rejected; extraction traceable; jobs safely retry.

Exit gate / accountable: Backend/AI + frontend; data-quality report available.

## Week 4 / Sprint 3 — Financial core and rules

Build and validate: Canonical Decimal model, period/currency parser, mappings, trial balance, exact duplicates, ledger reconciliation; rule versioning/test engine; user data-validation interface.

Required deliverables: At least 5 audited objective checks; golden arithmetic suite; explicit skipped rules.

Exit gate / accountable: Backend + accounting expert; financial tests pass.

## Week 5 / Sprint 4 — Official-source knowledge and AI

Build and validate: Allowlisted source registry, retrieval/citation, structured AI adapter, classification/explanation, budget controls, prompt-injection tests; implement tax-approved candidates only with effective-date controls.

Required deliverables: Claims cite verified passages or abstain; source registry versioned; tax publication gates enforced.

Exit gate / accountable: AI engineer + tax expert; unsupported tax content never published.

## Week 6 / Sprint 5 — Findings and reports

Build and validate: Finding list/details, evidence navigation, reviewer decisions and comments, stale-data detection, approval state, immutable PDF/XLSX exports, bilingual rendering.

Required deliverables: End-to-end review works with meaningful reports; role restrictions and versioning pass.

Exit gate / accountable: Frontend/backend + QA; accountant can complete workflow.

## Week 7 / Sprint 6 — Hardening and commercialization controls

Build and validate: Subscription quotas, usage, security regression, object authorization, backups, restore drill, observability, AI fallback, load/performance tests, staging UAT.

Required deliverables: No critical findings; monitored queue; restore completed; price/usage plan workable without mandatory payment integration.

Exit gate / accountable: Tech lead + QA/security; release candidate.

## Week 8 / Sprint 7 — Controlled launch and UAT

Build and validate: Onboard 3–5 target partners; capture baseline time and label findings; fix blockers; final Arabic/UI test; production launch checklist; record paid-pilot commitments and real costs.

Required deliverables: Controlled production MVP; signed UAT evidence; launch/support runbook; measured initial product metrics.

Exit gate / accountable: All owners; only release when gates in §14.3 pass.

## 15.1 Critical path and deferral order

Critical path: authentication/tenancy → uploads → mapping/normalization → deterministic rules → finding review → report approval → security/UAT. In schedule pressure defer OCR breadth, bank templates, advanced tax rules, billing integration, custom dashboards, workflow assignment and extra export customization before weakening core financial correctness, tenant isolation or evidence traceability.

## 15.2 Backlog planning by epic

| Epic | P0 deliverable | Target week | Estimate* |
| --- | --- | --- | --- |
| EP-01 | Foundation + CI + architecture | 1 | 3–5 pd |
| EP-02 | Auth, tenant, RBAC | 2 | 5–8 pd |
| EP-03 | Client and review workflow | 2 | 4–6 pd |
| EP-04 | Uploads, documents, storage | 3 | 5–8 pd |
| EP-05 | Extraction and mapping | 3–4 | 8–12 pd |
| EP-06 | Financial canonical model | 4 | 4–7 pd |
| EP-07 | Rule engine and gold tests | 4–5 | 6–10 pd |
| EP-08 | Tax source and RAG controls | 5 | 5–9 pd |
| EP-09 | Structured AI adapter/evals | 5 | 4–7 pd |
| EP-10 | Findings/review/approval | 6 | 5–8 pd |
| EP-11 | Versioned PDF/XLSX reports | 6 | 4–6 pd |
| EP-12 | Security, backup and monitoring | 1–8 | 5–8 pd |
| EP-13 | Quotas and usage | 7 | 3–5 pd |
| EP-14 | UAT and pilot rollout | 7–8 | 6–10 pd |

*Person-day estimates are preliminary and overlapping. They are not the eight-week calendar guarantee. Work can proceed in parallel only after interface/contract and tenant security assumptions are stable.

# 16. Post-launch validation and business hypotheses

## 16.1 First 90 days

| Period | Learning goal | Deliverable / metric |
| --- | --- | --- |
| Days 1–30 | Stability, extraction correction costs, accountant time savings | Support issue log; product telemetry; labeled false-positive report. |
| Days 31–60 | Repeated use, report quality, first renewal intent | Retention/activation cohort, reviewed templates, onboarding guide. |
| Days 61–90 | Pricing proof, margin, scalable acquisition | Paid renewals, cost per engagement, unit economics, next roadmap decision. |

## 16.2 Pricing is a hypothesis, not a specification of commercial truth

Initial tiers for customer discovery only: Starter ~JOD 49/month; Professional ~JOD 129/month; Firm ~JOD 249+/month. Actual packaging depends on validated usage, processing cost, account counts and customer willingness to pay. Do not hardcode these prices into UI copy or billing logic. Plan IDs and entitlement limits must be configuration-driven.

## 16.3 Go/no-go criteria

Validate willingness to pay, repeated engagement completion, material and measured review time reduction, trusted findings, reasonable extraction corrections, safe operation and sustainable per-engagement unit cost. Without repeated value, narrow to the highest-value workflow before adding more AI or integrations.

# 17. Risks, decisions and sign-off

## 17.1 Risk register

| Risk | Likelihood / impact | Mitigation / owner |
| --- | --- | --- |
| Low pilot conversion | Medium / High | Discovery interviews + paid pilots; Product Owner |
| Variable local accounting exports | High / High | Template prioritization, mapping UX and source-level errors; Engineering |
| Incorrect tax interpretation | Medium / Critical | Expert approval, versioned dated rules, abstain behavior; Tax Expert |
| Too many anomaly false positives | High / High | Per-rule review rate and adjust thresholds; AI/QA |
| Tenant data disclosure | Low / Critical | Default-deny RBAC and tests; Tech Lead |
| Arabic OCR quality | High / Medium | Label limited, human corrections, defer unsupported scans; AI Lead |
| Provider retention/transfer mismatch | Medium / Critical | Legal/security review and provider selection; Product/Security |
| Eight-week scope creep | High / High | P0 lock, deferral order, weekly release gates; Product Owner |
| High processing cost | Medium / Medium | Quotas, metering, cheaper deterministic first pass; Tech Lead |

## 17.2 Open decisions requiring explicit sign-off

| Decision ID | What needs a decision | Decision authority | Deadline |
| --- | --- | --- | --- |
| DEC-01 | First 2–3 customer accounting export templates and accepted fixture set | Product Owner + Accountant | Before Sprint 2 |
| DEC-02 | Exact retention/deletion period, role obligations and transfer arrangements | Legal + Security + Product | Before real data onboarding |
| DEC-03 | Managed hosting region, approved AI provider/subprocessor and data policies | Tech Lead + Legal | Before real data onboarding |
| DEC-04 | Target initial validated tax rules, source versions and applicability | Jordan tax expert | Before TX rules enabled |
| DEC-05 | Precise initial file and processing quotas, based on test volumes | Engineering + Product | Before pilot pricing |
| DEC-06 | Review approval blocker and separation-of-duties policy for each firm | Product + pilot accounting reviewer | Before Sprint 6 approval implementation |
| DEC-07 | PDF Arabic typefaces and rendering test set | UI/QA | Before report acceptance |
| DEC-08 | Subscription payment route (manual pilot vs integrated gateway) | Product + Finance | Before paid pilot |
| DEC-09 | Rules approved for scanned PDF vs digital-text PDF | AI + QA + Accountant | Before OCR public exposure |

## 17.3 Sign-off record

| Approver | Approval focus | Status |
| --- | --- | --- |
| Product Owner | Scope, UI, priorities, commercial MVP | Pending formal approval |
| Technical Lead | Architecture, implementation feasibility, security | Pending formal approval |
| Jordanian Tax Expert | Tax-rule logic, sources, applicability, wording | Required per TX rule |
| QA Lead | Acceptance plan and release quality | Pending release verification |
| Legal/Privacy Adviser | Customer terms and processing obligations | Pending deployment review |

Signature/approval may be recorded in the issue tracker or signed release decision, with SRS version and SHA. The availability of this SRS does not itself prove legal certification, a passing security review, or a finished implementation.

# Appendix A — Glossary and canonical statuses

| Term | Definition |
| --- | --- |
| Tenant | Isolated firm workspace; tenant boundary applies to derived artifacts and jobs. |
| Engagement / Review | Date-bounded assignment to analyze a specified client’s records. |
| DatasetVersion | Immutable normalized result from a specific document version, mapping and parser. |
| RuleRun | Persisted execution of an immutable rule version against a known dataset set. |
| Finding | A review issue; not a legal conviction or automatic tax liability. |
| Evidence | Auditable source location and values/calc supporting a finding. |
| Reviewer | Authorized professional user who records final finding disposition and report approval. |
| RAG | Retrieval-augmented generation with verified sources, applicability and citations. |
| JoFotara | Jordan’s national electronic invoicing system (no live integration in MVP). |
| P0 / P1 / P2 | MVP required / post-MVP or conditional / excluded. |
| Stale / superseded | A result dependent on an older source, mapping or rule version. |
| Golden fixture | A human-validated test case with known expected calculation or output. |

# Appendix B — Example accountant workflow with expected outcomes

Example engagement (synthetic; not legal guidance): Firm Al-Nahda Accounting creates client Example Trading LLC, review period 1 Jan–31 Dec 2026. Accountant uploads TB.xlsx and GL.csv and maps date/account/debit/credit fields. The source TB has debit total 10,250.375 JOD and credit total 10,200.375 JOD, so AQ-001 creates an accounting discrepancy of 50.000 JOD referencing worksheet/rows used for the two totals. The accountant opens the finding, sees both calculation and evidence, and attaches a note. The Reviewer records “Confirmed issue”, requests correction, and uploads a revised file. The first finding is marked superseded; a new run passes after the corrected totals balance. The Reviewer approves the updated snapshot and exports report v2; v1 (if previously issued) remains unchanged. No income-tax liability or filing advice is inferred from this numerical mismatch.

# Appendix C — Official sources and source-verification policy

Source pages were checked for document preparation in October 2026. Official pages are discovery/reference sources only. The tax expert is responsible for retrieving the currently applicable full legal text, amendments, regulations and official instructions and confirming version, legal applicability and relevant dates before publishing a production tax rule.

| Authority / subject | Official URL | Required use |
| --- | --- | --- |
| ISTD — Income Tax Law | https://www.istd.gov.jo/AR/List/قوانين_ضريبة_الدخل | Verify income-tax legislative source and historical amendments. |
| ISTD — General Sales Tax legislation | https://istd.gov.jo/AR/Pages/قوانين_ضريبة_المبيعات | Verify sales-tax legislation and applicable official amendments. |
| ISTD — National E-Invoicing System | https://istd.gov.jo/EN/Pages/Billing_system | Reference system context; not integration authorization. |
| MoDEE — Personal Data Protection Unit | https://www.modee.gov.jo/EN/Pages/Personal_Data_Protection_Unit?View=2201 | Reference law/effective date and official privacy guidance. |
| MoDEE — Personal-data FAQs | https://modee.gov.jo/EN/Pages/FAQs | Check privacy scope, applicable duties; obtain legal review. |

# Appendix D — Engineering handoff checklist

•  SRS version accepted by Product Owner and Technical Lead, with named reviewer for tax and privacy decisions.

•  Issue tracker stories reference FR- IDs, source section, priority and acceptance test IDs.

•  Design prototypes cover UX-01 through UX-12 with both Arabic and English examples; developer-ready component states included.

•  All data contracts preserve monetary Decimal serialization, tenant_id boundaries, source lineage and relevant version IDs.

•  No developer is asked to invent tax laws or use LLM output as a legally binding rule.

•  OpenAPI and DB migration contracts reviewed before parallel UI/API implementation.

•  Automated checks cover AT-001 through AT-020 and all financial golden fixtures.

•  Owner of each weekly exit gate named; deferral order and blockers visible.

•  Release blocked until security/privacy, accounting quality and expert tax-rule gates are evidenced.

# Document completeness statement

This consolidated baseline contains 99 individually identified functional requirements, 13 screen specifications, 15 candidate checks, 23 logical entities, 31 API route entries, 20 named acceptance tests and the full eight-week delivery plan. It is intended to be sufficient for starting development without distributing multiple conflicting requirements documents. Legal approvals, customer-specific formats and provider selection remain explicitly flagged decisions.

END OF TAXPILOT JORDAN MASTER SOFTWARE REQUIREMENTS SPECIFICATION — VERSION 1.0